# Lincoln Square construction update - September to October 2019

### Works progressing on the expansion of Lincoln Square

### Works are underway to transform Lincoln Square. Works completed to date have included converting roadway and car parking into open space, allowing for the installation of new kerb creating space for trees, footpaths and other park infrastructure such as footings for light poles and retaining walls.

New retaining wall construction at Lincoln Square South

### Changes to site access during construction:

Works to be carried out in July and August include:

### The next stage of park works will require sections of the footpath adjoining the park to be fenced off

### An east-west pedestrian connection through the park will be maintained when possible

### Alternative pedestrian connections around the perimeter of the park will be required at different stages

### Footpath construction will be undertaken in stages to minimise disruption

### Most of the park and a number of surrounding car parking spaces and internal footpaths will continue to remain fenced off.

### Public toilet temporary closure

The public toilet near the corner of Lincoln Square South and Bouverie Street will be closed intermittently between 9 September and 6 October while we reconstruct the kerb and lay the footpath.

### Current works

Works to be carried out in September and October include:

Installation of new lighting infrastructure

Kerb and bike lane construction

Footpath re-surfacing

Installation of new blue stone retaining wall

Installation of new park furniture

Tree planting and grass areas

### Changes to public transport in the area

The bus stop located on Bouverie Street adjoining the park will be temporarily relocated approximately 50 meters further north. Four car parking spaces in this area will need to be closed between 9 September and 6 October until the bus stop is returned back to its permanent location adjoining the new expanded park area.

Plan illustrating temporary bus stop relocation

### Changes to parking in the area

Car parking along Lincoln Square North, Lincoln Square South and Bouverie Street will be limited during construction works. Sections of the road will be fenced off to allow park expansion works to occur. Please consider alternatives to parking in the area while construction is in progress.

To find out more, please contact 9658 9658 or visit melbourne.vic.gov.au/cityprojects

We apologise for any inconvenience and thank you for your patience during the park works.