

## **Construction update June 2022 Upcoming works: June to August 2022**

## Site set-up and work hours

The east side of Queen Street in front of the existing Food Court will be closed for the duration of works. Through traffic will be maintained during the works via detour on the west side of Queen Street. Works will occur 7am to 5.30pm Monday to Friday and 7am to 3.30pm Saturday.

## Service upgrades

Services within the Food Hall including lighting, power, water, air conditioning and fire protection will be upgraded to ensure longevity for hospitality tenants and an improved environment for customers.

## Structural and roofing works

Construction of the new Food Hall butterfly roof and Queen Street facade, including construction of structural steel, skylights and facade glazing.

## Victoria Street Terraces repair and amenity upgrades

The southside slate roof of the Victoria Street Terraces will be restored as part of this project. Amenities, including the public toilets, will also be upgraded.

## Pedestrian access

The works area is fenced off for the duration of construction and pedestrians will be diverted around the site. Please follow the directions of traffic controllers and use designated footpaths around the site. Thanks for your patience.

## Look ahead\*

## Foundations – throughout June Structural and roofing works – late June, July and August Service upgrades (water, power, lighting etc.) - throughout June, July and August Victoria Street Terraces, amenity upgrades and hospitality fitouts – early June, July and August

## \*These timeframes are indicative only and subject to change.

## Like to know more?

To find out more about the new Food Hall and the Queen Victoria Market Precinct Renewal program, please contact 9658 9658, or visit [melbourne.vic.gov.au/qvmrenewal](https://www.melbourne.vic.gov.au/building-and-development/urban-planning/local-area-planning/queen-victoria-market-precinct-renewal-plan/Pages/queen-victoria-market-precinct-renewal-plan.aspx)[[1]](#footnote-1)

1. https://www.melbourne.vic.gov.au/building-and-development/urban-planning/local-area-planning/queen-victoria-market-precinct-renewal-plan/Pages/queen-victoria-market-precinct-renewal-plan.aspx [↑](#footnote-ref-1)