# Transforming Southbank Boulevard

## Construction update

### December 2019

The roadway component of the Transforming Southbank Boulevard project is complete, with the road now open between Kavanagh Street and City Road. Motorists are now able to travel between St Kilda Road and City Road along Southbank Boulevard.

This is a major milestone for the project. The completion of this stage includes:

- roadway realignment and reconstruction of five intersections

- construction of a new tram super stop and green tram track

- installation of major signal infrastructure

- road asphalting

- significant bluestone footpath improvements

- tree planting between St Kilda Road and City Road.

The last day of construction for 2019 will be Friday 20 December. Work will recommence in the middle of January 2020. The site will be properly secured during the closure.

Works in 2020

When we return in the near year, work will continue on construction of the open space area in front of the Melbourne Recital Centre and Southbank Theatre. This section is due to be completed in March 2020.

Construction will also commence in early 2020 on the largest of the Southbank Boulevard public open space areas, located in front of the ABC. This space will include hardstand and lawn areas, along with plenty of seating, planting, and trees. We will provide a further update on this stage of works early in the new year.

Other works to commence later in the year include neighbourhood parks and a play space between Moore Street and City Road.

We would like to thank all nearby businesses and residents for your support and patience in 2019 during construction of this important project for Southbank.

We would like to thank all nearby businesses and residents for your support and patience in 2019 during construction of this important project for Southbank.

To find out more, please contact 9658 9658, email southbankboulevard@melbourne.vic.gov.au or visit melbourne.vic.gov.au/cityprojects

Construction is progressing on the landscape area to the front of the Melbourne Recital Centre and Southbank Theatre

The roadway is now open between Kavanagh Street and City Road

### The landscape area at the intersection of Dodds Street is now open to the public

# Endnotes

https://www.melbourne.vic.gov.au/building-and-development/shaping-the-city/city-projects/Pages/city-projects.aspx