Enterprize Park landscape upgrade

# Construction update

July 2020

The City of Melbourne is expanding and upgrading the landscape at Enterprize Park, located on the north side of the Yarra River between Melbourne Aquarium and Queens Bridge Street.

The works aim to enhance views to the river, improve accessibility and strengthen connectivity through the park.

## Stage 1

Plinth demolition – completed

The concrete plinths at the base of the railway viaduct have been removed, making way for an additional 1000 square meters of green space.

Security fencing will be installed around the site to secure the area until Stage 2 works commence.

## Stage 2

Proposed landscaping works – commencing September

The proposed landscaping works planned for this park will include the expanded lawn area, new seating along the river’s edge, accessible pathways and wider stairways, an improved meeting place for Aboriginal cultural tours and the reinstatement of indigenous vegetation.

The tender for Stage 2 works will be advertised in August.

## How will this affect you?

The majority of works will be carried out during standard working hours, Monday to Friday with the possibility of some Saturday works if required.

The park will be fenced off from the public during Stage 2 works and detours will be in place to redirect pedestrians and cyclists moving along the north bank.

Please follow signage in place on site during construction.

It is estimated the landscape works will be completed and the park will reopen in early 2021.

## Key landscape features

- Reinstate indigenous vegetation

- Increased green space

- Improved visibility between the park and Yarra River

- New seating

- BBQ/Picnic area

- Improved river and promenade access

- To find out more, please contact 9658 9658 or visit City Projects

https://www.melbourne.vic.gov.au/cityprojects