# Lincoln Square Construction Update

## July to August 2019

### Works progressing on the expansion of Lincoln Square

The delivery of the City of Melbourne’s Lincoln Square Concept Plan is underway.

Works completed to date have included demolition of Lincoln Square North roadway and car park spaces, earthworks for the installation of new drainage infrastructure and the removal of old park furniture.

### Current works

Works to be carried out in July and August include:

Demolition of Lincoln Square South roadway

Installation of drainage infrastructure

Electrical and lighting infrastructure works

Kerb and channel demolition and reconstruction

Tree pit excavation and installation of structural soil for tree planting

Footings for retaining walls and park furniture.

### Changes to site access during construction:

The next stage of park works will require the southern section of the park to be fenced off

Most of the park and a number of surrounding car parking spaces and footpaths will be fenced off and not accessible to the public

An east-west pedestrian connection through the park will be maintained when possible

Alternative pedestrian connections around the perimeter of the park will be required at different stages.

Works to footpaths will be undertaken in stages to minimise disruption

Roadway being converted into parkland on Lincoln Square North

### New entry points established

The park works require new site entry points for construction vehicles. These have been established on Bouverie Street. Please take care when moving around the area and obey new road signs and conditions.

### Changes to parking in the area

Car parking along Lincoln Square North, Lincoln Square South and Bouverie Street will be disrupted during construction works. Sections of the road will be fenced off to allow park expansion works to occur. Please consider alternatives to parking in the area whilst construction is in progress.

### Changes to Flexicar parking location

Due to demolition and park expansion works to Lincoln Square South, the two Flexicar parking bays will be permanently relocated to Bouverie Street.

We apologise for any inconvenience and thank you for your patience during the park works.

For additional information, please contact 9658 9658 or visit website: melbourne.vic.gov.au/cityprojects