Queen Victoria Market Precinct Renewal

Implementation Framework

This Implementation Framework outlines our intended approach for delivery of the Queen Victoria Market Precinct Renewal Program over the next five years.

It reflects the key projects outlined in the Master Plan which, following extensive trader and community engagement, was endorsed by Council in July 2015.

We believe this framework takes us in the right direction, but it is by no means prescriptive. We will continue to seek input and involve our traders and customers throughout the renewal program to ensure the best possible outcomes for the market precinct.

As we move into the next stage of detailed planning, we will look for ways to strengthen the renewal program by incorporating and aligning with other key City of Melbourne projects and objectives. This will include reducing the market’s environmental footprint, introducing smart technology, exploring opportunities for public art and acknowledging the rich heritage of the site.

We will not forget that the market is the home of small business and has a critical role to play as a key community meeting place.

# Contents

Foreword	5

Queen Victoria Market Precinct Renewal at a glance	7

Our vision	10

Delivering our vision	11

Starting with the basics	11

Open for business	11

New market sites	12

Reimagining the Queen Victoria Market Precinct	13

Community and trader engagement	13

2016-17	14

What will be happening in the market precinct?	14

Renewal Program works in 2016 to 2017	15

2018	16

What will be happening in the market precinct?	16

Renewal Program works in 2018	16

2019	17

What will be happening in the market precinct?	17

Renewal Program works in 2019	17

2020	18

What will be happening in the market precinct?	18

Renewal Program works in 2020	18

2021	19

What will be happening in the market precinct?	19

Renewal Program works in 2021	19

Project timeline	20

Delivering the renewal program	21

Victorian Government Agreement	21

Project Governance	21

Our Program Team	21

Program Funding	21

How to Keep Informed	22

Appendix A - description of Queen Victoria Market map	23

The City of Melbourne respectfully acknowledges the Traditional Owners of the Land. For the Woiwurrung (Wurundjeri), Boonwurrung, Taungurong, Dja Dja Wurrung and the Wathaurung groups who form the Kulin Nation, Melbourne has always been an important meeting place for events of social, educational, sporting and cultural significance. Today we are proud to say that Melbourne is a significant gathering place for all Aboriginal and Torres Strait Islander peoples.

The City of Melbourne respectfully acknowledges that there are sites of cultural heritage sensitivity in and around the Queen Victoria Market Precinct, and recognises the tangible and intangible connection of Aboriginal people to place. These connections include the Aboriginal section of the Old Melbourne Cemetery, as well as the burial site of two Tasmanian Indigenous men, Tunnerminnerwait and Maulboyheenner, the first people to be publically hanged by the Government in the District of Port Phillip, the colony to become known as Melbourne.

# Foreword

The Queen Victoria Market has remained one of the world’s greatest open air markets during its proud and diverse history.

The market holds a special place in the hearts of Melburnians and is one of the most visited tourism attractions in Victoria, which is why we are making the largest investment in Council’s history to preserve and renew it.

An independent report by SGS Economics and Planning recently revealed that this major project will produce a net benefit of up to $1.2 billion for the community with an impressive benefit cost ratio of 6:1.

Council has endorsed the master plan for the Queen Victoria Market Precinct Renewal and we are now ready to commence implementation of a project which will have the largest ‘reach’ in terms of economic uplift and job creation of any project the City of Melbourne has undertaken.

The SGS Economics and Planning Report revealed that the project will create around 12,000 jobs, result in an additional 7000 dwellings and generate around $500 million in real estate construction.

Following an approach from traders concerned about the future viability of the market, the City of Melbourne began an intensive program of community consultation in 2013, seeking feedback and advice from stallholders, customers and visitors.

In 2014 we purchased the Munro site for $76 million which opened up a range of opportunities for the market precinct. The City of Melbourne will work in partnership with a preferred developer to deliver a mixed-use development on the site, including community facilities, affordable housing and market car parking.

The formalisation of a land transfer agreement with the Victorian Government was another key milestone and we have also initiated a planning scheme amendment to create more certainty around development for the market precinct.

We have taken the first step towards UNESCO World Heritage Listing by nominating Queen Victoria Market for inclusion on Australia’s National Heritage List in 2015.

This Implementation Framework outlines how we will stage the program to minimise business disruption and keep traders open and operating throughout the entire renewal program. We are committed to maintaining an open dialogue with traders and customers throughout the renewal program.

I encourage all Melburnians to continue to visit the market during this exciting period, support their traders and see the revitalisation of this world-class market taking shape.

Robert Doyle
Lord Mayor

We all love the Queen Victoria Market, which is why it is so exciting to provide more details on the plans to renew the precinct to ensure it remains forever a Market for Melbourne.

The market has been central to our city for almost 140 years, but we know our customers and traders want improved facilities to ensure the market remains the destination of choice for future generations of retailers, customers and visitors.

Now is the time to invest and we are very grateful for the funding commitment from the City of Melbourne which has made this renewal possible.

As with any project of this significance, there will be disruptions. However this document outlines how the works will be carefully staged over the next five years to minimise impacts and manage safety across the site.

Crucially the market will remain open for business throughout construction thanks to new temporary on-site markets, where all existing traders can continue to trade. We will also continue to work with and listen to all our stakeholders, including the Trader Advisory Committee, throughout the entire renewal, to ensure customers and visitors are welcomed.

Much of the work will take place below-ground, where we will create new infrastructure for our traders and for our services. During this time some of the open air sheds we all know and love will be carefully dismantled, taken off site and restored. They will then be returned and reinstated, ready for the next 100 years.

We also know car parking is important and this is reflected in the staging. Construction of the new car park on the Munro site will be completed well before work begins on transforming our current car park into a wonderful new open space.

We are confident this renewal will bring exciting new opportunities to the market and that our new market sites will inspire the next generation of market traders and customers, whilst embracing the traditions of our current traders.

Every great city has a great market and the Queen Victoria Market will continue to be that for Melbourne for many generations to come.

Paul Guerra
Queen Victoria Market, Chairman of the Board

# Queen Victoria Market Precinct Renewal at a glance

This section provides a summary of the key renewal projects and how they will restore, renew or reimagine parts of the market precinct.

As we did with the Queen Victoria Market Precinct Renewal Master Plan, the market precinct has been divided into four quarters and two additional areas – the Market Cross and the wider city grid.

## Quarter one

Victoria’s freshest meat, fish and dairy will be showcased in Quarter One, home to the market’s iconic produce halls. The halls and lower market will be supported by a new below-ground operational area, with delivery, storage, food preparation and waste management facilities created under sheds H and I. This will ensure this busy area not only operates safely and efficiently, but retains its vibrant atmosphere at street level.

The iconic exterior of the Meat and Fish Hall will be revitalised, with the familiar façade restored. The inside of the Dairy Produce Hall will also be refreshed.

Importantly, all works to the existing halls will take place outside of trading hours where possible.

The heritage-listed Elizabeth Street terraces and Victoria Street terraces will receive a facelift, while the Food Court will be enhanced to better connect customers with the Meat and Fish Hall.

Sheds H and I will bring people together to enjoy and sample the market’s renowned local food offer and atmosphere. Fresh fruit, vegetable and organics traders will still be there but we’ll add some new food offers and places to sit and enjoy the local produce

This revitalised area will create a link to the provedore offering within the Dairy Produce Hall and offer customers some much loved market tradition in addition to exciting new experiences.

Deli Lane, currently doubling as a delivery zone and eating area, will become a community meeting place and eating area. With new seating and greenery, Deli Lane will be another place to meet up with friends and family, right throughout the year.

## Quarter two

The market’s historic open air sheds, A–D, will be carefully dismantled and restored, before they are returned to where they stand today. Customers and traders will continue to enjoy the open air atmosphere they love, with this historic part of the market revitalized into a fresh food market.

Beneath the fully restored sheds A–D will sit a major new belowground operational area, separating the market’s busy service zones from customers. Traders will receive enhanced amenities in the form of new back-of-house facilities, such as showers, toilets, break-out space, loading areas and storage. Following trader feedback and requests, below-ground customer car parking will also be explored.

Below ground we’ll create spaces to support the movement of goods and produce in line with the City of Melbourne’s Last Kilometre Freight Plan. Specialty goods traders will have easy access to the new operational area and will no longer need to set up and pack down each day, greatly improving the efficiency of their business and security of stock stored on site.

The Quarter Two operational area will incorporate a seamless below-ground connection under Queen Street to the Quarter One operational area, ensuring the market can continue to operate outside of hours without disturbing local residents and freeing up some of the market’s main public areas for pedestrians.

Sheds E and F will be restored with enhanced weather protection, lighting and other amenity improvements. These enhancements will also incorporate design elements for the acknowledgement and interpretation of the Aboriginal section of the Old Melbourne Cemetery.

The market precinct will reduce its environmental footprint with a strong focus on maximising energy efficiency, reducing waste, and promoting climate resilience. Smart technology will be used to improve market operations.

These improvements will create space for more stalls on the trading floor and allow customers to move more easily and safely around the market.

Enhancement works to Victoria Lane, between the Victoria Street terraces and Shed A, will provide much needed open air seating and greenery, greatly adding to the customer experience.

## Quarter three

The current customer car park will be transformed into ‘Market Square’ – a 1.5 hectare backyard for all Melburnians to enjoy, including our growing number of inner-city residents.

With a design developed in consideration with the broader community, Market Square will be an important new meeting place in the city’s north, playing host to festivals, street markets and community events.

Incorporating interpretive elements such as artworks and landscape features, the new public space will acknowledge the site’s significant history. We will minimise potential disturbance of remaining burials in the area of the former cemetery and respectfully manage the site.

The new Queen’s Corner building will provide a central information point for visitors and tourists to engage with our market, and showcase Victoria’s regional produce and cultural heritage within a proposed visitor centre. The building will be located at the edge of Market Square, providing a contemporary addition to this historic part of the city and a connection between Queen Street and the new public open space.

Sheds J, K, L and M will be upgraded with new infrastructure and facilities, supporting day trading while creating a new destination for a range of events, including the popular night markets.

Realigning and improving Franklin Street will better connect the market to the east and west parts of the city while providing an extension to Market Square during busy events and festivals.

The historic Franklin Street stores will be revitalised and feature a new retail and hospitality offer, opening up onto the new Market Square and ensuring the market precinct retains a genuine connection with these heritage buildings.

## Quarter four

Quarter four’s new mixed-use development, on the former Munro site, will accommodate complementary retail and hospitality, affordable housing, private dwellings, childcare and a family and children’s centre. This new development will provide formal recognition of the Munro family legacy, ensuring the important connection of this family to the site it owned for more than 100 years is retained forever. Quarter Four will include new car parking for the market and a new pedestrian laneway or arcade linking Franklin Street to Therry Street.

## City grid

Our transformed market will be surrounded by great city streets and tree-lined spaces. There will be more room for pedestrians and cyclists and improved access to public transport.

## Market Cross

By investing in below-ground facilities and improved market infrastructure, the market’s main public areas can now be devoted to people. Welcoming, flexible and pedestrian-friendly public spaces will surround and connect the market precinct with high quality buildings and the restored market sheds.

The intersection of Queen and Therry Streets will be transformed into the ‘Market Cross’, an iconic public space that will draw the quarters of the market precinct together, creating a pedestrian-friendly meeting place that can host markets, festivals and busking, as well as greener spaces for sitting, eating and relaxation.

# Our vision

Queen Victoria Market will be a ‘market of markets,’ a true Melbourne experience and much-loved community destination. The market will continue to provide customers with a unique shopping experience, offering quality produce, along with an eclectic mix of shops, stalls and experiences. It will showcase the best of our state to local and international visitors.

Its rich heritage will be celebrated and preserved. The market will offer a range of new public spaces, perfect for meeting up with friends and family, or finding a place to sit, relax and take in the theatre of the market.

The current customer car park will be transformed into ‘Market Square’ – a new 1.5 hectare backyard for the growing community of inner-Melbourne residents to enjoy. Likewise, the new Market Cross, with its variety of pedestrian-friendly streets and plazas, will also create new opportunities for market festivals and performances.

The market will be a safer place to work and visit. Traders will have the infrastructure they need such as storage, preparation areas, cool rooms, weather protection and dedicated loading and unloading areas, while customers will benefit from improved laneways, dedicated pedestrian areas, more places to sit and eat, new toilets and other amenities.

With surrounding streets revitalised and improved and new customer car parking, the market will be strongly connected to the city. Getting to and around the market, whether it’s by foot, bicycle, car, tram or train, will be even easier and the Metro Tunnel will offer a handy new public transport option when complete.

From first thing in the morning, right through to the evening, seven days a week, the market precinct will play an active role in the life of the city. We won’t be asking traders to work around the clock, instead we will be programming a variety of changing offers and events to reflect the needs of loyal customers and the increasing number of local, city residents.

Our renewal program will make sure Queen Victoria Market stays part of our city forever.

# Delivering our vision

There will be short-term disruption, but it will be well-managed. Keeping the market open right throughout renewal is our key focus. This Implementation Framework outlines our intended approach for delivery of the Queen Victoria Market Precinct Renewal program over the next five years.

It provides details on proposed timeframes and, importantly how the market will continue to operate throughout renewal. The document details where new market sites will be created to ensure relocated traders can continue to trade and customers have exciting and vibrant places to shop and visit.

We want to give traders, customers, and anyone with an interest in the market, as much clarity as possible around how we intend to manage the renewal program, and importantly how we will work together to revitalise the market precinct.

In saying that, we appreciate that five years is a long time and circumstances can and will change which may influence the way the market renewal program is implemented.

In parallel with this Implementation Framework, a retail strategy will be developed by Queen Victoria Market management. This will seek to ensure the future retail market offer keeps our loyal customers coming back as well as attracting new customers to QVM during and after the renewal.

We will work with all traders affected by the works to explore new opportunities and temporary trading locations within the market. We are committed to finding places for all existing traders within the market precinct during the market renewal program.

Our focus has been on balancing short term disruption with providing a safe construction environment when delivering all projects in the Master Plan.

## Starting with the basics

Before major construction works begin in 2017, we will start by getting the basics right. This includes refreshing the toilets behind the Dairy Produce Hall, screening of waste areas, improving lighting, a new pedestrian crossing connecting the upper and lower markets, weather protection between sheds E and F and more areas for outdoor eating. These critical infrastructure and amenity improvements will benefit those most important to the market - our customers and traders.

## Open for business

The market will be open for business throughout the entire renewal program.

This is a five year plan but many of the projects will be completed within one to two years of starting. Renewal works have been staged to minimise business impacts where possible.

Despite this, we recognise that delivery of the renewal program will inevitably cause some disruption, and we will work with traders to ensure they not only continue to meet the needs of their customers, but provide them with exciting new experiences along the way.

## New market sites

Stringbean Alley and Queen Street will be home to two new market sites, offering exciting and vibrant locations for traders and customers.

The new market sites will give Queen Victoria Market management an opportunity to test new ideas and ways of trade, including opening hours, visual merchandising and storage with a stronger focus on the customer experience.

These new areas will be separated from construction works and will give traders access to better facilities such as weather protection, refrigeration and storage, so they won’t need to set up and pack down each day. It will also help ensure deliveries are safely and efficiently managed, with minimal disruption from construction vehicles while providing a centralised shopping destination for customers.

We’ll also take the opportunity to explore and test options around sustainability and smart technology.

In addition to the ongoing availability of fresh fruit and vegetables in sheds H and I during and after renewal, the new market sites will help inform our long-term plan to create a permanent Fresh Food Market under the upper market heritage sheds once restored.

New digital directional signage and information boards throughout the market precinct will direct customers to Queen Street and Stringbean Alley. We will work with traders to plan and manage these exciting new market sites, and expect them to be up and running before Christmas 2017.

# Reimagining the Queen Victoria Market Precinct

## Community and trader engagement

While the projects in this Implementation Framework have been confirmed following extensive trader and community consultation, there will be more opportunities to help shape some exciting aspects of the market renewal program.

We will continue to communicate and involve traders in the market renewal program in coming years to achieve the best outcomes for the market precinct while considering their needs and views.

We want to work with traders, customers and the broader community to reimagine important areas within the market precinct including:

### New market sites

What will trading look like in the new markets, how can we make life easier for traders while giving customers the market experience they want?

### New public spaces

How can we best transform the current customer car park into the new Market Square and create the new Market Cross? What type of new public spaces do our customers and nearby residents want in the market precinct and how would they like to use them?

### Heritage

How can we celebrate and appropriately acknowledge the market’s long history? How can we recognise its connection to Aboriginal communities and as the site of the former Old Melbourne Cemetery?

# 2016-17

## What will be happening in the market precinct?

During this time, we’ll be planning and preparing for construction works to improve amenities for traders and customers. We’ll start with the basics, including lighting, refreshed toilets, weather protection, improved pedestrian safety, access for people of all abilities and more outdoor seating.

Safety and ensuring the market continues to trade through the renewal program are our top priorities, so some traders will be relocated to the new market sites when construction work begins. These new market sites will enable the market to remain open for business and welcoming customers throughout the entire renewal program.

### Trader relocation

While the sale of fresh fruit and vegetable will be part of shed H and I’s market offer after renewal, traders will be offered the opportunity to move into the new temporary fresh food market which will be created in sheds L and M near Stringbean Alley ahead of construction commencing in the upper market in 2018. These relocations will also enable Queen Victoria Market management to explore and trial some new food offers to inform the renewal program.

The new market site on Queen Street, near the current customer car park, will provide additional retail space during renewal works, accommodating general merchandise and other traders who need to relocate while works are under way.

Traders in the Victoria Street terraces will also need to be moved before construction begins on below-ground facilities in 2018. We will work with traders to provide opportunities to operate their businesses in the new market site in Queen Street or other areas of the market.

### New customer car park

In 2017, construction will begin on the new customer car park, community facilities and complementary retail and hospitality in Quarter Four. Located in the former Munro site, this will be the first major construction in the market precinct. We will be working closely with the developer to ensure these works have as minimal impact on market trading as possible.

### National Heritage Listing

By mid-2017, we expect to hear if Queen Victoria Market has been added to the National Heritage List. Inclusion on this list would acknowledge the market as being of outstanding significance at a national level, which is a prerequisite for nomination to the World Heritage List.

The rest of the market will be in preparation mode, with the next phase of design and planning underway.

## Renewal Program works in 2016 to 2017

Design and develop two new market sites near Stringbean Alley and Queen Street

Bring fruit and vegetable traders together for efficiency and to make way for renewal works

Relocate general merchandise, Victoria Street terraces and other vendors

Precinct-wide amenity improvements

Construction of new Q4 customer car park, retail and community facilities

Weather protection between sheds E and F

### What will be happening behind the scenes?

Progress detailed design of market infrastructure projects

Conduct a full assessment of vehicle access options for the below-ground market operational area in sheds A –D and present to Melbourne City Council for consideration.

Prepare updated conservation management plans for key heritage buildings and sheds

Develop an integrated public realm and transport plan

Finalise Cultural Heritage Management Plan for former Old Melbourne Cemetery site

Work with traders and the broader community to re-imagine the market’s new public spaces

Co-host international World Union of Wholesale Markets Congress in collaboration with the Melbourne Wholesale Market in September 2017

Explore a precinct wide approach to smart city technology and other innovations

# 2018

## What will be happening in the market precinct?

In 2018, major works will get underway and our new market sites will be up and running, ensuring there are still many reasons for customers to visit throughout the renewal program.

Early in the year we’ll start carefully dismantling and cataloguing heritage sheds A, B, C and D.

Once the sheds have been removed and transported off-site for storage, there will be an opportunity to undertake archaeological investigations in this area, once the location of a Volunteer Rifle Corps Drill Hall and Temperance Hall. Once these investigations are complete, construction of the below- ground market operational area will begin.

We will ensure that these works are respectful to this historic section of the market. This includes a commitment that the development of the below-ground market operational area and any related construction will be fully investigated prior to commencement and not take place within three metres of the Aboriginal section of the former Old Melbourne Cemetery.

In constructing this below-ground space, loading docks, designated areas for delivery and trader vehicles will be created, in addition to below-ground storage, cool rooms and operations areas and new facilities for traders, including toilets and showers. Below-ground customer car parking will also be explored.

We’ll also turn our attention to the environmental sustainability of the market precinct, with a focus on maximising energy efficiency, reducing waste, and promoting climate resilience. This will be done by incorporating renewable energy, state-of-the-art recycling and waste management facilities and water saving initiatives in design, construction and operation. We also want to encourage biodiversity by introducing more trees and plants across the market precinct.

Stormwater harvesting facilities and storage tanks will be housed underground. Smart technology will be used to improve market operations. Dedicated spaces will be created to support the efficient movement of goods and produce in and out of the market, as part of the City of Melbourne’s Last Kilometre Freight Plan.

While Peel Street is considered the most viable entry and exit point for vehicles accessing the below-ground market operational area, other options will be extensively explored. These options will seek to identify an access point that is safe and practical while minimising the impact on the heritage of this section of the market.

Regardless of this decision, we believe Peel Street can play an important role as the gateway corner for customers and visitors from the city’s north.

We will work with the market’s management, traders and customers to find new ways to add vibrancy to the Peel Street corner of the market precinct by finding exciting new uses for the western ends of sheds A, B, C and D.

## Renewal Program works in 2018

- New market sites trading

Construction of Q2 below-ground operational area

Removal and restoration of sheds A, B, C, D

Construction of new Q4 customer car park, retail and community facilities

### What will be happening behind the scenes?

Work with stakeholders on the integration of cultural heritage and art interpretation opportunities within the market

Progress detailed design of Market Square and Queen’s Corner building

Explore opportunities for possible archaeological investigations

Plan for sheds E and F enhancements

Finalise design of the new Franklin Street and prepare for construction

Celebrate the 140 year anniversary of the market with special events and programming

# 2019

## What will be happening in the market precinct?

In 2019, works will continue on the market’s new customer car park in Quarter Four and below-ground facilities in Quarter Two. We’ll then start building the Franklin Street connection, removing two roundabouts, improving pedestrian access and linking the market precinct with the city’s east and west.

Early in the year, tenants of the Franklin Street stores will need to be relocated to make way for construction of the new Franklin Street, subject to the staging of works. This will involve the relocation of cleaning and storage facilities, fruit and vegetable cool stores and box hire operators. Temporary facilities may be required as the new below-ground facilities are finalised.

By the end of 2019, we expect to have completed construction of the below-ground operational area and the heritage sheds will be restored and returned. As part of these works, sheds

E and F will be restored to enhance their authentic character with improvements such as such as weather protection and lighting.

Fruit and vegetable and organic produce traders will move from the new market sites into the restored upper market sheds, creating a Fresh Food Market. General merchandise traders will also return to the sheds to trade in new fixed and flexible stalls.

The reopening of Franklin Street will fulfil a key part of our agreement with the Victorian Government.

With the new Quarter Four customer car park also opened by the end of 2019, the Victorian Government can complete the transfer of land to the market’s south and we will be able to start work converting the current customer car park into Melbourne’s newest public open space, Market Square.

We will now be more than half way through our renewal program.

## Renewal Program works in 2019

- New market sites trading

Construction of Q2 below-ground operational area

Construction of new Q4 customer car park, retail and community facilities

New Franklin Street construction

Enhancement works in sheds E and F

### What will be happening behind the scenes?

Work with fruit and vegetable and other traders to move into sheds A–D and Victoria Street terraces

Progress detailed designs for the Q1 below-ground operational area

Plan for Elizabeth Street terraces enhancement works

Consolidate southern site land titles

# 2020

## What will be happening in the market precinct?

During this time, our attention will turn to works in Quarter One and to creating Market Square, a new public open space on the site of the former customer car park in Quarter Three. Construction of the Queen’s Corner building will also commence.

In Quarter One, we’ll start construction of the below-ground operational area to support the iconic Meat and Fish Hall, Dairy Produce Hall and the market offer in the lower market. Built under sheds H and I, it will include storage, food preparation areas, cool rooms and waste management, along with trader facilities such as lockers, showers and toilets. To enable these works, remaining fruit and vegetable traders still operating in Sheds H and I, along with other traders in these sheds will need to relocate to the upper market sheds.

This area will connect to the below- ground facilities in Quarter Two and will also feature upgraded technology and mechanical systems. Solar panels will be installed on the market’s roofs supporting market operations and sustainability.

The Elizabeth Street terraces will have an enhanced hospitality offer and will receive some renovation works in keeping with the heritage of the market.

Sheds J, K, L and M will be given a new lease on life, with a new indoor-outdoor events space which combines flexible market trading opportunities with night markets and other festival-style events.

We’ll also make a start on the commercial process for the redevelopment of the southern site of the market.

This project involves the development of the southern site including adaptation of the Franklin Street stores following the reconfiguration of land enabled by the Victorian Government Agreement. This new mixed use development will serve to integrate the market precinct with the central city and bring new vibrancy to this growing part of Melbourne.

## Renewal Program works in 2020

- New market sites trading

Construction of Q1 below-ground operational area Elizabeth Street terraces enhancements Construction of Market Square and Queen’s Corner building

Sheds J, K, L and M enhancements

Reconfigure southern site land parcels

### What will be happening behind the scenes?

Plan for Dairy Produce Hall, Meat and Fish Hall and Deli Lane enhancements

Progress designs for the Food Court area and

Victoria Street terraces enhancements

Prepare to commence a public tender process for the redevelopment of the southern site

# 2021

## What will be happening in the market precinct?

This will be a time of transition as we near the end of construction. It will also signal a new business-as-usual for the renewed market precinct.

In 2021, following the development of the new below-ground facilities in Quarter One, sheds H and I will be revitalised to bring people together to enjoy and sample the market’s renowned local food offer. Fruit, vegetable and organic traders will still be there but we’ll also add some new food traders and places to sit and enjoy the market’s produce.  With improved seating, shoppers will be encouraged to stay and sample more of the market offer and hospitality.

Currently a delivery zone, Deli Lane, east of the Dairy Produce Hall, will be reimagined as a full-time community meeting place and outdoor dining area. The Food Court area will also be revitalised to better integrate with the Meat and Fish Hall.

The iconic exterior of the Meat and Fish Hall will receive some attention when we restore the iconic façade and artwork, install new lighting and create more inviting entrances and improved signage for customers.

Market Square is expected to be ready by mid to late 2021, providing 1.5 hectares of public open space in the heart of the city’s north.

The construction of our new Queen’s Corner building will bring an inspiring piece of architecture into the market precinct. The new building and rejuvenated sheds J, K, L and M are expected to be ready for a full summer season in 2021.

Our new Market Cross area represents the final piece of the market precinct’s transformation, connecting the market’s quarters and providing a pedestrian- friendly meeting place that can host markets, festivals and busking, as well as greener spaces for sitting, eating and relaxation. The Market Cross is expected to be complete in time for Christmas in 2021.

## Renewal Program works in 2021

- Enhancement of Food Court and adjoining Victoria Street terraces

Construction of Q1 below-ground operational area and transformation of sheds H and I

Enhancement of Dairy Produce Hall, Meat and Fish Hall and Deli Lane

Construction of Market Square and Queen’s Corner building

Market Cross

Southern site development / Franklin Street stores adaptation

Finalise streetscape improvements

### What will be happening behind the scenes?

Transition to business as usual for market

Work with returning and new traders to move back into sheds H and I

Develop new programs and activities for Market Square

Develop partnerships to deliver a Victorian visitor centre in the Queen’s Corner building

Restore the old cemetery wall including the addition of interpretive elements to enhance awareness of this important part of the market precinct’s history

# Project timeline

| Event | Location | Timeframe (calendar year) |
| --- | --- | --- |
| Queen Victoria Market Precinct Renewal Master Plan endorsed | N/A | Mid 2015 |
| Queen Victoria Market Precinct Renewal Implementation Framework released | N/A | Mid 2016 |
| Precinct-wide amenity improvements | N/A | Third quarter 2016 |
| New market sites | N/A | Third quarter 2017 |
| Below-ground operational area | Quarter 1 | Start 2020 to end 2021 |
| Elizabeth Street terraces enhancements | Quarter 1 | Mid 2020 to end 2021 |
| Sheds H and I adaptation | Quarter 1 | Start to end 2021 |
| Dairy Produce Hall enhancements | Quarter 1 | Start to end 2021 |
| Meat and Fish Hall enhancements | Quarter 1 | Start to end 2021 |
| Victoria Street terraces enhancements | Quarter 1 | Start to end 2021 |
| Food court integration | Quarter 1 | Start to end 2021 |
| Deli Lane dining area | Quarter 1 | Second quarter to end 2021 |
| Below-ground operational area | Quarter 2 | Start 2018 to end 2019 |
| Removal and restoration of sheds A-D | Quarter 2 | Start 2018 to end 2019 |
| Victoria Street terraces enhancements | Quarter 2 | Start to end 2019 |
| Restoration of sheds E and F | Quarter 2 | Mid to end 2019 |
| Fresh Food Markets | Quarter 2 | Second quarter to end 2019 |
| Market Square | Quarter 3 | Second quarter 2020 to fourth quarter 2021 |
| Queens Corner building | Quarter 3 | Second quarter 2020 to fourth quarter 2021 |
| Restoration of sheds J, K, L, M | Quarter 3 | Mid 2020 to mid 2021 |
| New Franklin Street | Quarter 3 | Second quarter to end 2019 |
| Southern site | Quarter 3 | Second quarter 202 to end 2021 |
| New customer car park | Quarter 4 | Start 2017 to end 2019 |
| Community facilities | Quarter 4 | Start 2017 to end 2019 |
| Complementary retail and hospitality offer | Quarter 4 | Start 2017 to end 2019 |
| Mixed-use development including affordable housing | Quarter 4 | Start 2019 to end 2021 |
| Market Cross | N/A | Second quarter to end 2021 |
| Streetscape improvements | City Grid | Second quarter to end 2021 |

# Delivering the renewal program

## Victorian Government agreement

To support the market renewal program, the Victorian Government and the City of Melbourne have entered into a formal agreement to transfer some Crown land south of the Franklin Street stores to the City of Melbourne.

Freehold land will be created as a result of the land transfer, providing opportunities for mixed-use development to add to the vibrancy and potential of the area. Funds secured through the development of this land will be reinvested into the Queen Victoria Market.

Key development timing obligations:

Construct new Franklin Street by 2019.

Enhance and renovate northern upper market sheds to support trading and incorporate new market trading services and facilities by 2019.

Replace current car spaces within the existing at grade car park elsewhere within the market precinct by 2019.

Convert the existing car park to a high-quality public space by 2022.

Upgrade streetscapes adjoining Queen Victoria Market (Elizabeth, Peel, Queen, Therry and Victoria streets) and public transport infrastructure by 2026.

Construct a new Queen’s Corner building within a portion of the Queen Street road reserve for a Victorian visitor centre and new market management facilities by 2026.

Reconfigure land parcels, including the retained Franklin Street stores and portions of the Franklin Street road reserve to create mixed-use development sites by 2026.

## Project governance

As owners of the Queen Victoria Market, the City of Melbourne will have oversight and responsibility for the suite of projects to renew the market. Day-to-day operation of the market will continue to be managed by Queen Victoria Market Pty Ltd.

## Our program team

We have put in place a program team that combines dedicated people from City of Melbourne and Queen Victoria Market’s management that will work together for the duration of the renewal program to realise our vision. Guided by our Program Director, the renewal team is overseen by our Program Control Group, who ultimately report to Council to safeguard the future of Queen Victoria Market on behalf of the people of Melbourne.

## Program funding

The City of Melbourne has made a commitment to spend up to $250 million to deliver the Queen Victoria Market Precinct Renewal (QVMPR) Program. The Queen Victoria Market (QVM) Program Reserve has been established as a dedicated fund to provide a transparent vehicle for administration of the QVMPR Program. Funds to be used solely for the capital redevelopment of renewal works are transferred into the QVM Program Reserve annually, or periodically, as approved by Council. Quarterly reports are presented to Council on the performance of the fund and the QVM Program Reserve is audited as part of the City of Melbourne’s financial statements on an annual basis by the Victorian Auditor General’s Office.

# How to keep informed

For traders, market stall holders and service providers who want to know more, please contact QVM on 9320 5822 or via the email address below.

For general information on the renewal, or to sign up for our newsletter, visit the Queen Victoria Market Precinct Renewal.

Customers wanting more information on the renewal program can visit the information hub located at 452 Queen Street, right in the heart of the market precinct. Information sessions and drop-in times for the hub are listed on the website.

You can also follow the City of Melbourne on social media or call 9658 9658 for more information.

Any questions or feedback can be sent to qvmrenewal@melbourne.vic.gov.au

Appendix A - description of Queen Victoria Market map

The Queen Victoria Market precinct encompasses land bordered by Victoria, Elizabeth, Franklin and Peel streets. New Franklin Street and parts of Therry and Queen Street run through the precinct.

The precinct is divided into four quarters, with City Grid and Market Cross locations also displayed.

Quarter 1 is in the north eastern quarter of the precinct and is bordered by Victoria, Elizabeth, Therry and Queen streets.

Quarter 2 is in the north western quarter of the precinct, bordered by Victoria, Peel and Queen streets and adjacent to Quarter 3 on its southern border.

Quarter 3 is in the south western quarter of the precinct, bordered by Peel, Franklin and Queen streets and adjacent to Quarter 2 on its northern border.

Quarter 4 is in the south eastern quarter of the precinct and is bordered by Therry, Queen, Franklin and Elizabeth streets.

Market Cross is shown as the section of Queen Street within the precinct. The City Grid surrounds the entire precinct.

# Footnotes

http://www.melbourne.vic.gov.au/queenvictoriamarket

http://www.melbourne.vic.gov.au/queenvictoriamarket