# Enterprize Park Landscape Upgrade

## Upcoming works

### March 2020

The City of Melbourne will commence a new project in coming weeks to upgrade the landscape at Enterprize Park, located on the north side of the Yarra River between Melbourne Aquarium and Queens Bridge Street.

The works will expand the lawn area, enhance views to the river, improve accessibility and strengthen connectivity through the park.

What are we doing?

Stage 1: Plinth Demolition – March to April

The existing concrete plinths at the base of the railway viaduct currently block views between the park and river. They are not required structurally so will be demolished to make way for an additional 1000 square meters of green space.

Stage 2: Landscaping Works – August to December

Landscaping works will include the expanded lawn area, new seating along the river’s edge, accessible pathways and wider stairways, an improved meeting place for Aboriginal cultural tours and the reinstatement of indigenous vegetation.

When will works take place?

Stage 1 works to demolish the concrete plinths will commence at the end of March and will take four weeks to complete.

Existing conditions around the base of the viaduct pylons will then be surveyed in order to complete the design of the final landscape works scheduled to commence in August.

During the period between the two construction stages, the site will be made safe for regular park use.

Access

Access to Enterprize Park will remain open during stage 1 works however the area around the base of the four viaduct pylons will be fenced off to ensure safe demolition of the plinths. Detours will be in place to redirect pedestrians and cyclists moving along the northern bank.

The park will be closed when final landscaping works commence for stage 2 in August.

How will this affect you?

- All works will be carried out during standard working hours, Monday to Friday.

- Demolition of the plinths is expected to be noisy however not likely to have an impact on surrounding businesses or residents.

- Park users are asked to follow signage in place during the construction period.

An artist impression of the completed landscape works

To find out more, please contact 9658 9658, or visit melbourne.vic.gov.au/cityprojects

# Endnotes

https://www.melbourne.vic.gov.au/building-and-development/shaping-the-city/city-projects/Pages/city-projects.aspx