Oh

## Kensington Community Aquatic and Recreation Centre redevelopment

## Project update

### March 2024

### Bringing state-of-the-art facilities to the community, including a new 25-metre pool, water play area, gym, community spaces and three indoor multi-sports courts.

### What’s been happening?

### The facade brickwork facing Kensington Road and Altona Street is 75% complete.

### Works to install the pool shell and build the aquatic area are 70% complete.

### Most concrete slabs are now complete, including in the stadium pictured below.

### Metal framing continues to progress and most door frames are now installed.

### What’s coming up?

### **Stormwater works**

### In mid-April, parts of Kensington Road will be closed due to stormwater works. Traffic management will be in place throughout this time to support vehicles and pedestrians moving through the area.

### **Roof installation**

### The remainder of the roof will be installed in the coming months and is expected to be complete by mid-2024.

### Did you know?

### The new centre will feature three full-sized sports courts, where the community can play a variety of sports such as basketball, netball, futsal, badminton, volleyball and more.

### For more information

### Visit [melbourne.vic.gov.au/cityprojects](https://www.melbourne.vic.gov.au/building-and-development/shaping-the-city/city-projects/Pages/city-projects.aspx)[[1]](#endnote-1), call 9658 9658 or email the project team at KCARC@melbourne.vic.gov.au

### Interpreter services

### We cater for people of all backgrounds. Please call 03 9280 0726.

1. https://www.melbourne.vic.gov.au/building-and-development/shaping-the-city/city-projects/pages/kensington-community-recreation-centre-redevelopment.aspx [↑](#endnote-ref-1)