## Lonsdale Street Greek Precinct greening

## Construction update June 2022

City of Melbourne is creating an inviting and functional space on Lonsdale Street with new café screen planter boxes and an improved footpath. Works were scheduled to begin mid-May 2022, but were held up due to supply chain delays. The works will now begin mid-June 2022 and are expected to finish early August 2022.

The street upgrades will include:

* removing five existing cafe shelters
* repairing broken bluestone pavers
* reinstating Hellenic Greek edge stone pavers
* installing new stainless steel planter boxes with lush greenery
* installing new irrigation systems for the planter boxes and permeable paving system around tree bases.

Once complete, this project will enhance the visual appearance of the area and provide an open space for traders to set up dining facilities.

Timing and impacts

The works will be between Russell Street and Tattersalls Lane. A fencing and cage compound will be in place around the work area. Access to residential properties and businesses will be maintained at all times, however the footpath will be narrowed for the duration of the works.

Change to work hours

Normal construction hours will be 6am to 5pm Monday to Friday. Night works may be required on Sunday to Thursday nights from 7.30pm to 6am.

### Disruptions

Noise:Saw cutting and jackhammering willoccur during work hours.

Loading zones:The construction area will intrude on theroadway and loading zones. Traders willneed to use alternative loading zoneswhile works are underway.

Outdoor trading:To ensure the bus lane is not impactedand construction can take place bothday and night, the position of thefencing compound has been adjusted.Unfortunately this means that outdoortrading and dining will not be possible forthe duration of the works.

Nearby residents and traders will be notified of disruptions ahead of works commencing.

Interpreter services

We cater for people of all backgrounds. Please call 03 9280 0726.

To find out more, please contact 9658 9658, or visit [melbourne.vic.gov.au/cityprojects](https://www.melbourne.vic.gov.au/building-and-development/shaping-the-city/city-projects/Pages/city-projects.aspx)[[1]](#endnote-1)

1. https://www.melbourne.vic.gov.au/building-and-development/shaping-the-city/city-projects [↑](#endnote-ref-1)