# Resolutions of the Council meeting held on Tuesday 26 February 2019

Agenda item 6.1

Records of Assemblies of Councillors

Resolved:

That Council notes the written records of the assemblies of Councillors as detailed in Attachment 2 of the report from management.

Agenda item 6.2

Authorisations under the Planning and Environment Act 1987

Resolved:

That the Council appoints Leah Waller as an authorised officer for the purposes of the Planning and Environment Act 1987.

Agenda item 6.3

Queen Victoria Market Precinct Renewal (QVMPR) Program Reserve Quarterly Report

Resolved:

That the Council accepts the Queen Victoria Market Renewal Program Reserve report as at 30 November 2018 which shows a reserve balance of $53.326 million.

Agenda item 6.4

2018–19 Council Works Program Second Quarter Report

Resolved:

- That Council:

  - Notes the 2018–19 Council Works Program second quarter report.

  - Approves program adjustments to this year’s allocation recommended by management based on the following categories:

    - Returned Funds:

      - Queen Victoria Market renewal has returned $5.32 million.

      - Lady Huntingfield Integrated Children’s Hub has returned $3.31 million. External contribution $720,000 from DET has been pushed back to 2020–21.

      - Southbank Boulevard Upgrading has returned $3.00 million.

      - Elizabeth Street South Streetscape Improvements has returned $1.60 million.

      - 132 Kavanagh Street - Sale of land has returned $200,000.

      - Melbourne Town Hall Visitor Centre and Wayfinding Signage returned $176,000.

      - Wayfinding signage program – Extending signs to priority areas has returned $100,728.

      - Melbourne Knowledge Week Hub has returned $50,000.

      - Better Bids - Development of 2019–20 Capital Works Program has returned $30,000.

    - External Contributions:

      - External contributions have been received to procure and install 13 new security bollards outside the new Melbourne East Police Station $300,000.

      - External contributions have been received to support public safety improvements $170,000.

      - External contributions have been received for future roadway reconstruction works $114,824.

      - External contributions have been received for street furniture renewal works $19,901.

      - External contributions have been received for DDA infrastructure compliance works $18,404.

    - Additional Funds:

      - Technology Services New Build Initiatives requested an additional $2.22 million.

      - Open Space Strategy Park Expansion Program has requested additional funds relating to Market Street $140,000 and Gardiner Reserve $520,000.

      - Property Services Sustainability Renewal Works lighting upgrade at Council House Two has requested an additional $589,668.

      - Parks Tree Planting and Replacement Program requested an additional $478,800.

      - Seafarers Rest requested an additional $50,000.

    - Internal Transfers:

      - Parking Levy of $1.26 million remaining as a result of Elizabeth Street handing back $1.4m and Market Street requesting $140k. This will partially offset City of Melbourne funding for the Bicycle Improvement Program where an additional $1.3 million funds were approved in Quarter One.

      - Parks Renewal Works Program requested an additional $450,000 which is offset by savings in Property Services Accommodation Improvements and Renewal.

      - Additional funds of $200K are required to bring surveillance of road assets in-house (Salesforce Field Services). Funds to be sought from New Waste Management Compactors project.

  - Approves a $9,826,044 Quarter Two program reduction with a revised total program budget of $162.31 million.

  - Notes that returned funding for the following projects will need to be reallocated in the 2019–20 financial year:-

    - Lady Huntingfield Integrated Children’s Hub - $3.31 million.

    - Southbank Boulevard Upgrading - $3.00 million.

    - Elizabeth Street South Streetscape Improvements - $1.6 million.

Agenda item 6.5

Melbourne Fashion Week Runway Production Agency Tender Contract No. 3587

Resolved:

That Council awards the contract for the Melbourne Fashion Week Runway Production Agency to Event Gallery Pty Ltd for a term of one year at an annual cost of $339,500, with two additional one year extension options in accordance with the negotiated terms and conditions of contract.

Agenda item 6.6

Melbourne Fashion Week AV and Lighting Design Tender Contract No. 3588

Resolved:

That Council awards the contract for the Melbourne Fashion Week Audio Visual and Lighting Design to Austage Melbourne Pty Ltd for a term of one year at an annual cost of $150,000, with two additional one year extension options in accordance with the negotiated terms and conditions of contract.

Agenda item 6.7

Procurement Australasia Ltd (formerly known as: MAPS Group Ltd): Trading results to 30 September 2018

Resolved:

That Council note the annual results of Procurement Australasia Ltd for the trading period 1 October 2017 to 30 September 2018.

Agenda item 6.8

Funding support requests February 2019

Resolved:

- That Council approves:

  - The purchase of two tables of 10 for the Africa Day Gala Dinner to be held on Saturday 25 May 2019 to the value of $2780.

  - Funding a breakfast for the Women's Miracle Mums campaign launch in the Town Hall, to the value of $2200.

Agenda item 7.1

Post travel report by Councillor Susan Riley: Smart City Expo World Congress and Sharing Cities Summit Barcelona, Spain, November 2018

Resolved:

- That Council :

  - Notes the report by Councillor Susan Riley on participation in the Smart City Expo World Congress and Sharing Cities Summit held in Barcelona in November 2018 at a cost to Council of $9523.

  - Requests that management undertake an assessment of the feasibility and benefits associated with City of Melbourne becoming a signatory to the Sharing Cities Declaration.