# Transforming Southbank Boulevard

## Construction Bulletin

## October – December 2019

Significant progress has been made on the Southbank Boulevard project in recent months, with the roadway between St Kilda Road and Kavanagh Street reopening ahead of the AFL Grand Final long weekend.

Works on Southbank Boulevard will now shift to the section of roadway between Kavanagh Street and City Road from the start of October until December 2019.

Impacts include:

Closure of the entrance into Southbank Boulevard from the City Road intersection

Traffic diversions around the works zone

Night works and weekend works (further details to be provided)

Medium to high noise levels at times as we undertake utility, signal, and construction works

Activities to be carried out include realignment of the roadway, traffic signal and other utility installation works, public lighting installation, kerb and channel construction and road re-asphalting.

While the closure will be disruptive to pedestrians and motorists, it is necessary in order to complete this important stage of works. Detour signage will be in place on site.

### Map details

Neighbourhood parks: Upcoming starting late 2020

Southbank Boulevard roadway: In progress to December 2019. Subject to coordination with adjacent developments.

Arts Gateway: In progress to December 2019

City Road intersection: Upcoming starting October 2019

Play space: Upcoming starting mid 2020

ABC open space: Upcoming starting early 2020

Roadway, green tram track and super stop: Complete

We thank you for your patience during these works.

To find out more, please contact 9658 9658 or visit Transforming Southbank Boulevard

# Footnotes

melbourne.vic.gov.au/southbankboulevard